# Meeting Minutes

## Project Title: Home Rent

### Date: 9th Nov 2019

### Location: Nsu Library

**Attendees:** Ali-Imran Sabid (AS), MD.Mushfiqur Rahman(MR), Mohammed Didarul Islam(MI)

**Start Time:** 4:00 pm

**End Time:** 5:00 pm

### Decisions

* Coding Standards: Camel Casing (MR) and Pascal Casing (MI)
* Documentation Tools: phpDocumentator (AS) and php.net (AS)

### Actions

**Allocation Team Member Deadline**

* ER Diagram - AS - 13/11/19
* UML - MI,MR,AS - 14/11/19
* Slack Update - MI - 10/11/19
* Trello Update - AS - 11/11/19
* SRS Update - MI - 14/11/19